# CommerceHub AI
Enterprise Sprint 1 Execution Plan

Project Duration: 3 Days
Team Size: 3 Developers
Methodology: Agile Sprint (MVP)
Development Environment: Codex + GitHub

# 1. Objective

Build a working MVP of a Multi-Vendor E-commerce platform with Customer, Seller and Admin portals. Deliver a complete purchase workflow using enterprise practices: GitHub Flow, API-first development, JWT authentication, automated testing, and deployment.

# 2. Technology Stack

Frontend: React, TypeScript, Vite, Tailwind CSS, React Router, Axios
Backend: FastAPI, SQLAlchemy, Alembic, JWT, Passlib
Database: PostgreSQL
AI: Gemini/OpenAI Product Description Generator
Testing: Pytest, Playwright
Deployment: Vercel + Render + Neon PostgreSQL

# 3. Git Strategy

Branches:
- main (production)
- develop (integration)
- feature/auth-customer
- feature/product-seller
- feature/admin-ai

Rules:
• Never commit directly to main.
• Work only on feature branches.
• Merge feature -> develop through Pull Requests.
• Merge develop -> main only after full testing.

# 4. Architecture Freeze (First 2 Hours)

Freeze before coding:
• Database schema
• API contracts
• Folder structure
• Response models
• UI wireframes

After freezing, no breaking structural changes.

# 5. Developer 1 – Authentication & Customer Module

Frontend:
- Landing, Login, Register
- Home, Product Listing, Product Details
- Search & Filters
- Cart, Wishlist
- Checkout
- Orders
- Profile

Backend:
- JWT Authentication
- User APIs
- Cart APIs
- Wishlist APIs
- Customer APIs

Testing:
Pytest: Register/Login APIs
Playwright: Login, Browse, Add to Cart, Checkout

Git Branch:
feature/auth-customer

# 6. Developer 2 – Product & Seller Module

Frontend:
- Seller Dashboard
- Product CRUD
- Inventory Screen
- Seller Orders

Backend:
- Product APIs
- Inventory APIs
- Category APIs
- Seller APIs

Testing:
Pytest: Product CRUD
Playwright: Add/Edit/Delete Product

Git Branch:
feature/product-seller

# 7. Developer 3 – Admin, AI & Integration

Frontend:
- Admin Dashboard
- User Management
- Seller Approval
- Categories
- Analytics Cards

Backend:
- Admin APIs
- Category APIs
- AI API

AI:
- Product Description Generator

Testing:
Pytest: Admin APIs
Playwright: Admin Login, Seller Approval, AI Generation

Deployment:
- Final integration
- Deployment
- Environment variables

Git Branch:
feature/admin-ai

# 8. Parallel Development Workflow

Day 1 Morning:
- Create GitHub repository
- Clone repository
- Create develop and feature branches
- Setup React, FastAPI, PostgreSQL
- Freeze API and Database

Day 1 Afternoon:
Dev1: Authentication + Customer UI
Dev2: Product CRUD + Seller Dashboard
Dev3: Admin Dashboard + AI API

Day 2:
Dev1: Cart, Checkout, Orders
Dev2: Search, Product Details, Inventory
Dev3: Seller Approval, Analytics, AI Feature

Day 3:
Morning:
- Replace mock APIs with real APIs
- Bug fixing
- Integration testing

Afternoon:
- Pytest
- Playwright
- Deployment
- README
- Presentation

Evening:
Merge feature branches -> develop
Regression testing
Merge develop -> main
Tag v1.0

# 9. API Contract Strategy

Freeze all endpoints before development.
Frontend uses mocked JSON until backend endpoints are ready.
Only replace mock service with API service during integration.
No UI changes required.

# 10. Testing Strategy

Pytest:
- Authentication
- Product CRUD
- Orders
- Admin
- AI API

Playwright:
- Login
- Browse Products
- Add to Cart
- Checkout
- Seller Product CRUD
- Admin Approval
- End-to-End Smoke Test

# 11. Sprint 1 Deliverables

✓ JWT Authentication
✓ Customer Portal
✓ Seller Portal
✓ Admin Portal
✓ Product CRUD
✓ Cart & Checkout
✓ Order Workflow
✓ AI Product Description Generator
✓ PostgreSQL Integration
✓ Pytest Suite
✓ Playwright E2E Tests
✓ Deployment
✓ GitHub Branch History

# 12. Sprint 2 Roadmap

Payments
Warehouse
Notifications
Coupons
Returns & Refunds
Recommendations
AI Chatbot
Docker
CI/CD
Redis/Celery
Monitoring